Sprint 4 Report

Choredash

12/2/2017

**Actions to stop doing:**

* Getting in small debates over unnecessary things

**Actions to start doing:**

* Work together more often

**Actions to keep doing:**

* Working hard (continuing pace)

**Work completed/not completed:**

**Completed:**

* As a developer, I want to fully test and debug the website
* As a user, I want to see a visually appealing website
* As a user, I want to be able edit posts I have made
* As a user, I want a completed settings page so I can change information about my user account

**Not completed:**

* As a user, I want to be able to message/chat with relevant users
* As a user, I want directions to the job
* As a user, I want reminders for upcoming jobs

**Work completion rate:**

We flushed out the necessary parts of posts and settings/profile page. We added some design to both components and added a post button on the dashboard page rather than having a separate posts page. We also fixed pulling certain components from the database and displaying it on the jobs page and added editing and deleting features. We also added extra functionality to profile page and fixed editing and created a new password feature. We ended up dropping certain features such as messaging/chat, getting directions to jobs, and reminders. They were not essential to the product at this current time and we have placed these items into a list of things we would add if we continue working on the project. Overall, this was the sprint where we got most the most features done, as the previous sprints were the setup leading up to this point. In total, each of us spent roughly 15-20 hours, completing the remainder of the essential user stories.