Sprint 1 Report

Choredash

10/23/2017

**Actions to stop doing:**

* The team should stop prioritizing other classes over this one. Deadlines for over classes are important, but we have to find a balance with work for this class.

**Actions to start doing:**

* The team should meet more regularly, as group work sessions can keep us more focused on the project.
* The team should try to use better time management so that there is more time to work on the project.

**Actions to keep doing:**

* The team wants to continue to have open communication, since it allows us to solve issues and conflicts and work together better.

**Work completed/not completed:**

**Completed:**

* As a developer, I want to better understand the MEAN Stack so that I can better implement necessary features into my website.
* As a developer, I want to be comfortable using Git, HTML/CSS, and JavaScript so that I can manage and create the website.
* As a developer, I want an encrypted login system so that I can keep user’s accounts secure.

**Not completed:**

* As a user, I want a usable web page with member login so that I can manage my account and jobs.
* As a developer, I want to restrict users to UCSC emails

**Work completion rate:**

We completed all tutorials we wished to for the first spring and almost completed our only other user story which was implementing an encrypted login system. Some debugging work remains to be done on the login/registration system. Over the course of the sprint we each spent about 8 hours working through the tutorials and working on the login system over the course of two weeks (daily). On average, during the weekdays we worked for 0.8 hrs a day on our project. On average, we implemented 0.4 user stories each day.