Sprint 2 Plan

ChoreDash

Completion Date: Nov 5, 2017

**Goal**: The goal for sprint 2 is to work with user experiences after logging in: profile page, posting page, contact page (between users). We also need to fix the logging in part.

**Task listing, organized by user story**:

User story 0: As a user, I want to be able to log in

* Task 1: figure out root of problem (unknown?)
* Task 2: fix the actual problem (contingent on task 1)

User story 1: As a user, I want to be able to post job listings so I can find people to hire.

* Task 1: create a post call to the database (2-3 hours)
* Task 2: create a http route for post page (2 hours)
* Task 3: write the database to the post page (4 hours)

User story 2: As a user, I want to be able to make a profile page

* Task 1: create layout for page (2-3 hours)
* Task 2: Add name, email, photo, about fields (2-3 hours)
* Task 3: Editing content (3-4 hours)

User story 3: As a user, I want to be able to contact other users by email

* Task 1 : Grab email from signup and list it on profile page (0.5-1 hours)

**Team roles**

* Grant: Team Member / Developer
* Jimmy: Team Member / Developer
* Kevin: Product Owner / Developer
* Mike: Team Member / Developer
* Vikram: Scrum Master / Developer

**Tasks**

* Grant:
* Jimmy: User story 2 : task 1-2, user story 3 : task 1
* Kevin:
* Mike: User story 1, task 1-3.
* Vikram: