Sprint 3 Report

Choredash

11/21/2017

**Actions to stop doing:**

* Let other schoolwork pile up

**Actions to start doing:**

* Organize and prioritize work (inside this class and outside)

**Actions to keep doing:**

* Communication

**Work completed/not completed:**

**Completed:**

* As a user, I want to be able to view location and/or get directions to jobs

**Not completed:**

* As a user, I want a complete post management page
* As a user, I want to be able to see my profile and edit it

**Work completion rate:**

We continued to work on the posts feature and profile feature in the same pairs. Although not fully complete, a good amount of work in each section was complete. For the posts page, fixed routing of certain clicks and database management was worked on and for the profile page, settings was worked on. We also implemented Google Autofill for location. Because of the Thanksgiving holiday week, other schoolwork started to pile up and some team members left to be with their families. At this rate, some of the unnecessary features will be re-evaluated and likely dropped to focus on the important components of the project. In total, each of us spent roughly 6 hours, completing 2 user stories.