Sprint 4 Plan

Choredash

Completion Date: December 3, 2017

**Goal:**

**Task listing, organized by user story**:

User story 1: As a developer, I want to fully test and debug the website (5 points)

* Task 1: Create test cases checking input forms ( .5-1 hours )
* Task 2: Test boundary cases from user input ( .5-1 hours)
* Task 3: Test input/out to mongodb and routing between pages ( 1 hour )

User story 2: As a user, I want to see a visually appealing website (5 points)

* Task 1: Overhaul the visual aspects of the website ( 2 hours )
* Task 2: Set up the css for post forms / job dashboard ( 1 hour )

User story 3: As a user, I want to be able edit posts I have made (5 points)

* Task 1: show edit button on posts if user that is logged in created the post ( .5-1 hour )
* Task 2: Set up html/css interface (1 hour )
* Task 3: pre-populate the post submission form with existing post data when the edit button is pressed ( 2-4 hours )
* Task 4: make form disabled when updating the database (.5-1 hour)

User story 4: As a user, I want a completed settings page so I can change information about my user account (5 points)

* Task 1: make “edit” button appear on profile if logged in user is owner of profile which routes to settings component (.5-1 hours)
* Task 2: pre-populate placeholders on settings page so they display existing profile info (2-4 hours)
* Task 3: Make password required to save settings, make user repeat password that is at least 6 characters long and perform necessary checks and show warning messages if requirements violated (3 hours)

**Team roles**

* Grant: Team Member / Developer
* Jimmy: Team Member / Developer
* Kevin: Product Owner / Developer
* Mike: Scrum Master / Developer
* Vikram: Team Member / Developer

**Tasks**

* Grant:
  + User Story 1: Task 3
  + User Story 3
* Jimmy:
  + User Story 2
  + User Story 3
* Kevin:
  + User Story 1: Task 1-3
  + User Story 4: Task 1
* Mike:
  + User Story 1: Task 1-3
  + User Story 3
* Vikram:
  + User Story 1: Task 1-3
  + User Story 4: Task 2-3